STATEMENT OF WORK

Intelligent Document Processing Automation

SOW Number: ENT-SOW-2024-019  |  Version 1.0  |  September 5, 2024

| CLIENT NovaBridge Financial Services Pvt. Ltd. 12th Floor, One BKC Bandra Kurla Complex, Mumbai 400051 | VENDOR Ententia AI Solutions Pvt. Ltd. WeWork Berger Delhi One, Sector 16B Noida 201301 |
| --- | --- |

This Statement of Work is entered into under the Master Services Agreement dated June 1, 2024 between Client and Vendor.

1.  PROJECT OVERVIEW

NovaBridge processes over 15,000 loan application documents per month — including income proof, KYC documents, bank statements, and property papers — largely through manual review. Vendor will design and deploy an AI-powered Intelligent Document Processing (IDP) system to automate extraction, classification, and validation of these documents, reducing manual processing time by at least 70%.

2.  SCOPE OF WORK

2.1  Document Ingestion & Pre-processing

Scalable ingestion pipeline supporting PDF, JPEG, PNG, and TIFF formats

OCR for scanned documents using best-in-class models

Document quality assessment and rejection workflow for illegible inputs

2.2  Document Classification Engine

Multi-class classifier supporting: Income Proof, Bank Statement, KYC – Aadhaar, KYC – PAN, Property Document, Loan Agreement, Other

Target classification accuracy: ≥95% on held-out test set

2.3  Intelligent Field Extraction

Named entity recognition and structured extraction for each document class

Extraction confidence scoring with human-review queue for low-confidence outputs

2.4  Validation & Business Rules Engine

Cross-document consistency checks (e.g. name on PAN matches name on bank statement)

Configurable rule engine for client-specific validation logic

Exception flagging and audit log

2.5  Integration & API Layer

REST API for integration with Client's Nucleus Software Finnone loan origination system

Webhook support for real-time processing callbacks

Admin dashboard for monitoring throughput, accuracy metrics, and queue status

2.6  Testing, UAT & Handover

Unit and integration test suite with ≥80% code coverage

User Acceptance Testing support (2 rounds)

Technical documentation, runbooks, and 2-day on-site training session in Mumbai

3.  DELIVERABLES AND MILESTONES

| Milestone | Deliverable | Due Date | Payment |
| --- | --- | --- | --- |
| Milestone 1 | Architecture Decision Record, Data Handling Agreement | 20 Sep 2024 | ₹8,00,000 |
| Milestone 2 | Ingestion pipeline + classifier (≥90% accuracy on dev set) | 25 Oct 2024 | ₹10,00,000 |
| Milestone 3 | Extraction engine for all 7 document classes + validation rule engine | 06 Dec 2024 | ₹12,00,000 |
| Milestone 4 | Integrated API, admin dashboard, UAT support (2 rounds) | 17 Jan 2025 | ₹8,00,000 |
| Milestone 5 | Production deployment, training session, runbooks | 07 Feb 2025 | ₹2,00,000 |
| TOTAL CONTRACT VALUE |  |  | ₹40,00,000 |

4.  PROJECT TIMELINE

Start Date: September 20, 2024   |   End Date: February 7, 2025   |   Duration: ~20 weeks

5.  KEY CONTACTS

| Client — NovaBridge | Vendor — Ententia |
| --- | --- |
| Ramesh Iyer, CTO (Executive Sponsor) ramesh.iyer@novabridge.in | Nishant Shah, Co-Founder & CEO nishant.shah@ententia.ai |
| Kavitha Subramaniam (Project Lead) kavitha.s@novabridge.in | Arjun Pillai, Technical Lead arjun.pillai@ententia.ai |
| Yash Malhotra (IT Integration Lead) yash.malhotra@novabridge.in |  |

6.  ASSUMPTIONS AND EXCLUSIONS

Client will provide access to at minimum 5,000 labeled sample documents within 5 business days of project kickoff.

Client is responsible for provisioning AWS infrastructure (Vendor will provide sizing specifications).

This SOW does not include mobile application development or integration with systems other than Finnone.

Any change in scope requires a signed Change Order and may affect timeline and cost.

7.  ACCEPTANCE CRITERIA

Each milestone deliverable will be accepted upon written sign-off from Client's Project Lead within 5 business days of delivery. Failure to respond within 5 days constitutes deemed acceptance.

Agreed and accepted on behalf of the parties:

| NOVABRIDGE FINANCIAL SERVICES PVT. LTD. | ENTENTIA AI SOLUTIONS PVT. LTD. |
| --- | --- |
| Signed: ______________________________ | Signed: ______________________________ |
| Name: Ramesh Iyer | Name: Nishant Shah |
| Title: Chief Technology Officer | Title: Co-Founder & CEO |
| Date: September 4, 2024 | Date: September 5, 2024 |